Andrew Lee VC1A

Acelee500@gmail.com

Project Title: Attractions Finder

**Time logs 1/25/23 to 1/29/23**

5.5 hours accumulated in this period

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Duration** | **Type** | **Description of completed work** | **Challenges and/or Next steps** |
| 1/25/23 | 1 hour | orientation | Attended orientation | **Next Steps:**  Do research and draft ideas for project |
| 1/26/23 | 2 hour | Research/File set up | Researched how to implement JavaScript Google Map API | **Challenges:**  Navigating Google Maps Platform and finding proper documentation for project. |
| 1/27/23 | 2.5 hours | Implementation | Looking up webpages that also used Google Map API and implementing onto my own page | Next Steps:  Design page layout |
| 1/28/23 |  |  |  |  |
| 1/29/23 |  |  |  |  |

**Reflection** *What were your main goals in this time period?*

My goal was to gain an understanding of the API i intended on using in my application.

*What were the main challenges during this phase? Were you able to meet the challenge, if so, what helped? It not, what could help?*

The challenge was to find the proper resources to know how to properly use the map. The set up was tantalizing at best being i had to set up a google cloud account. Once set up, finding the right API portion to use for my project was next on the list and once I found it, it was time to get it on my page which was less trouble than I thought.