Andrew Lee VC1A

Acelee500@gmail.com

Project Title: Attractions Finder

**Time logs 1/30/23 to 2/4/23**

14 hours accumulated in this period

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Duration** | **Type** | **Description of completed work** | **Challenges and/or Next steps** |
| 1/30/23 | 4 hours | Design | Set up divs, colors, backgrounds, and set up HTML elements on page | **Next Steps:**  Further develop css for web app |
| 1/31/23 | 3 hour | Design | Optimizing map loading and positioning. More CSS and JavaScript implementation | Next Steps:  Meet with Supervisor |
| 2/1/23 |  |  |  |  |
| 2/2/23 | 1.5 hours | Supervisor Meeting | Discussion on outlook of project, the design, and functionality of web app | Next Steps:  Fill Project Report |
| 2/3/23 | 2.5 hours | Filling Project Report | Discuss with supervisor the goals of project and hone down on filling out information in Project report | Next Steps:  Nitty Gritty Work on readability/scalability of web app |
| 2/4/23 | 3 hours | Coding | Fixing functionality, adding methods to JS, documenting details of project to not get confused |  |

**Reflection** *What were your main goals in this time period?*

My main goals were to further develop the look of the application as well as get input from my supervisor.

*What were the main challenges during this phase? Were you able to meet the challenge, if so, what helped? It not, what could help?*

My main challenge was taking feedback from my supervisor. Through our discussion, he encouraged me to take lead and only acted as a helper to convey my ideas instead of a guide. Getting used to having to make ideas on my own and put them together is challenging enough, but this became easier with time spent on the project.